# Weekly Update Log

### Weeks Topic: IMplementation of features into website

## Previous weeks tasks:

**Soheil:** Work on making colour of price value changing to red or green depending on the last hours change in price. Setting up paperwork for meetings and tasks etc.

**Achieved:** Partly

**Problems:** No

**Problems overcome (If applicable):**

**Divya:** Working on using bootstrap and Wix to make about us page visually better, possibly adding more features.

**Achieved**: Yes

**Problems:** No

**Problems overcome (If applicable):**

**Daren:** Working on layout of page and design of website

**Achieved:** Yes

**Problems:** No

**Problems overcome (If applicable):**

**Lewis:** Coins added to account displayed on page for portfolio

**Achieved:** Partly

**Problems:** Yes

**Problems overcome (If applicable):** Able to fetch data from database but not yet displayed on website visually

**John:** Use JavaScript to run API to fetch images for table

**Problems:** Yes

**Problems overcome (If applicable):** Task not achieved yet

## This week’s tasks:

**Soheil:** Working on dynamically adding pictures to the table of prices

**Divya:** Working on implementing JavaScript scripts on top of websites html

**John:** Planning JavaScript scripts to be added to website for more functionality

**Lewis:** Using regex on inputs to sanitise them, to make sure they use a certain schema

**Daren**: Working on visuals of website layout and implementing it with current htmls