# Weekly Update Log

### Weeks Topic: IMplementation of features into website

## Previous weeks tasks:

**Soheil:** Working on dynamically adding pictures to the table of prices

**Achieved:** Partly

**Problems:** Yes

**Problems overcome (If applicable):** Pictures have been added but not able to switch places with the rank of the coin for example if Ethereum drops to 4th the picture of Ethereum would not yet.

**Divya:** Working on implementing JavaScript scripts on top of websites html

**Achieved**: Partly

**Problems:** yes

**Problems overcome (If applicable):** Scripts created but not added to website

**Daren:** Working on visuals of website layout and implementing it with current htmls

**Achieved:** Partly

**Problems:** yes

**Problems overcome (If applicable):** visually created but not added to current htmls

**Lewis:** Using regex on inputs to sanitise them, to make sure they use a certain schema

**Achieved:** Yes

**Problems:** Yes

**Problems overcome (If applicable): Yes,** Had to learn regex first initially before integrating it.

**John:** Planning JavaScript scripts to be added to website for more functionality

**Problems:** Yes

**Problems overcome (If applicable):** Created Javascripts, haven’t implemented them to website

## This week’s tasks:

**Soheil:** Finishing off image allocation and adding coin of the week

**Divya:** Working on visuals of website using CSS

**John:** Allowing JavaScripts functionality to be seen on website

**Lewis:** Display first 3 coins of portfolio visually on the website

**Daren**: Adding wix design to html/css code.